Requirement Change Request Form

Project ID: DA-1-VARAN

Project Name: Collection of donations for drones

Date: 1/12/2023

CR Reference: 1.2

Initiator Information

| Name of the Initiator | # Ihor Khoroshun |
| --- | --- |
| Designation | CEO |
| Contact Information: Phone Number Email Location | +370******** Ihor.Khoroshun@sa.stud.vu.lt Siauliai |

Details of the Change Request

| Name of Module Affected By the CR | Button under the model of the drone |
| --- | --- |
| List of components Affected by the CR | Button design Button Functionality |
| Description of the requested changes | After pressing the button transform button into slide button, to approve donation |
| Reasons for the change | After sliding the button donation user accept rules of donation and website |
| Priority | Possible before completing the project |

Implementation Information

| Aspect | Name of the Person | Date of Completion |
| --- | --- | --- |
| Analysis | Daniil Arbatov | 1/12/2023 |
| Approved for Implementation or Rejected | Daniil Arbatov | 1/12/2023 |
| Implementation | - |  |
| Review | Hanna Asiadouskaya | 1/12/2023 |
| Rejection | Daniil Arbatov | 1/12/2023 |

Date: 1/12/2023

CR Reference: 1.5, 2.2

Initiator Information

| Name of the Initiator | # Ihor Khoroshun |
| --- | --- |
| Designation | CEO |
| Contact Information: Phone Number Email Location | +370******** Ihor.Khoroshun@sa.stud.vu.lt Siauliai |

Details of the Change Request

| Name of Module Affected By the CR | Design of a 3D model that working as a loading line. Money/financing |
| --- | --- |
| List of components Affected by the CR | List of drones Overall design change Bank accounts for drone |
| Description of the requested changes | Add new drone models and change design to more modern version. As a result, create new bank accounts for new drones. |
| Reasons for the change | New versions of drones were created. Overall look of the website should be minimalistic. |
| Priority | Possible before completing the project |

Implementation Information

| Aspect | Name of the Person | Date of Completion |
| --- | --- | --- |
| Analysis | Ivan Kapusta | 2/12/2023 |
| Approved for Implementation or Rejected | Ivan Kapusta | 2/12/2023 |
| Implementation | Ivan Kapusta | 5/12/2023 |
| Review | Hanna Asiadouskaya | 5/12/2023 |
| Rejection | - | - |

Date: 1/12//2023

CR Reference: 2.1

Initiator Information

| Name of the Initiator | # Ihor Khoroshun |
| --- | --- |
| Designation | CEO |
| Contact Information: Phone Number Email Location | +370******** Ihor.Khoroshun@sa.stud.vu.lt Siauliai |

Details of the Change Request

| Name of Module Affected By the CR | Main design |
| --- | --- |
| List of components Affected by the CR | Main colour of the page Colour of the navigation bar Website icon |
| Description of the requested changes | Change colours to mix of red, black and white, with domination of white |
| Reasons for the change | Changing style for more minimalistic |
| Priority | Immediate Implementation |

Implementation Information

| Aspect | Name of the Person | Date of Completion |
| --- | --- | --- |
| Analysis | Artem Shymko | 3/12/2023 |
| Approved for Implementation or Rejected | Artem Shymko | 3/12/2023 |
| Implementation | Artem Shymko | 3/12/2023 |
| Review | Hanna Asiadouskaya | 3/12/2023 |
| Rejection | - | - |